# Team Meeting Minutes

## 1. Meeting Details

- Meeting Title: Kick-off group project meeting

- Date: 14/09/2026

- Time: 10:00 AM

- Location/Platform: FontysICT Buildings – TQ.4.2

## 2. Attendees

Present:

- Rik Heerholtz

- Kristína Straková

- Anh Huynh

- Olivier van Gelder

- Hanh Ngo Minh Truong

Absentees: None

## 3. Agenda

- Tech Stack Brainstorm

- Role Division

- Exploring Plan for First Sprint

## 4. Discussion Points & Decisions

| Agenda Item | Discussion Summary | Decision Taken |
| --- | --- | --- |
| Tech Stack Brainstorm | The team discussed possible technologies for the frontend, backend, and AI components of the Virtual News Anchor. The discussion considered the need for a reliable, interactive experience for young people and a solution that can support personalised news and conversation. | No final stack was selected. The team will use the discovery period to compare options against the project requirements before making a technical decision. |
| Role Division | Each member shared what they would like to learn during the project. Roles were assigned to match these learning goals while keeping ownership clear across the team. | Rik will lead the backend and overall project direction, supported by Hanh and Oliver. Kristina will lead the frontend. Anh will lead the AI work. Hanh will handle communication and meeting notes. Scrum Master duties will rotate among all team members. |
| Exploring Plan for First Sprint | The first discovery period will focus on clarifying requirements and researching how the Virtual News Anchor can personalise reliable news, provide context, and interact with users through conversation, questions, and recommendations. | Anh will research the AI component; Kristina will research UI design and user interaction; Hanh will research database design; Oliver will investigate website scraping for continuously updated content; and Rik will explore algorithms for personalising news data. |

## 5. Action Items

| Action Item | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Research the AI approach for the virtual news anchor, including personalisation and conversation. | Anh | End of weekend | Planned |
| Research UI design and interaction patterns suitable for young people engaging with news. | Kristina | End of weekend | Planned |
| Research a database design that supports the data the application will deliver. | Hanh | End of weekend | Planned |
| Investigate website scraping options for continuously updated news content. | Oliver | End of weekend | Planned |
| Explore algorithms for personalising news data and consider backend implications. | Rik | End of weekend | Planned |

## 6. Next Meetings

Date & Time: Tentatively Thursday, 17 September 2026 (time to be confirmed)

Focus: Review discovery findings and agree on requirements and the technical direction. Discovery work is due by the end of the weekend; implementation will begin the following week.